# Part 4-A:	Model Road Safety Strategy

Erewhon City Council

Road Safety Strategy

This strategy has been developed in conjunction with the following road safety partners:

Erewhon City Council, Land Transport New Zealand, Eastland Regional Council, Transit New Zealand, Erewhon Hospital Board, Automobile Association, Cycle Safe, Walk for Life and public consultation.

1. Vision

“The safest roads in New Zealand”

2. Road Safety Issues

Road crashes are an ongoing cost to the residents of Erewhon City.  Between 1999 and 2003 there have been 21 fatalities, 145 serious injuries and 440 minor injuries.  This level of cost is unacceptable to the community and actions need to be taken to improve the situation.

Analysis of the crashes in Erewhon City have identified the main types of crashes; these are:

- Pedestrian

- Cyclist

- Intersections

- Loss of control

3. Goals

To achieve the vision of “the safest roads in New Zealand” the key road safety issues have been addressed with the following goals.  The goals in this strategy are consistent with the regional land transport strategy and the national road safety strategy.  These goals will contribute to achieving the national targets of 300 fatalities and 4,500 hospitalisations by 2010 (Road Safety to 2010).

Goal 1 – Improving the safety of pedestrians

Pedestrians are particularly vulnerable road users, actions need to taken to remove them from hazardous situations or to minimise the amount of time they are exposed to conflict with vehicles.  Pedestrians also need to be aware of their responsibilities as road users so that they do not place themselves at risk.

Goal 2 – Improving the safety of cyclists

Cyclists share the roadway with vehicles but have none of their physical protection.  They are vulnerable when drivers of other vehicles fail to see them. Cyclists need their own space on the road and it is also part of the councils cycling strategy to encourage cycling as a viable transport option.

Goal 3 – Reduction in failed to Give Way or Stop crashes

The central city contains a large number of intersections.  The crashes at these intersections are often happening when drivers fail to give way to approaching traffic sometimes this is a result of them failing to see the approaching vehicle.  Drivers need to be made aware of intersections and be prepared to give way.

Goal 4 – Keeping vehicles on the roadway

Severe crashes are occurring when a vehicle leaves the roadway and either rolls or comes in contact with a roadside hazard.  We need to guide vehicles along the roadway and also reduce the harm that will occur if a vehicle does stray.  The drivers of vehicles also need to ensure that they are able to drive safely, especially when they are fatigued or have consumed alcohol.

4. Targets

Specific measurable targets are used to achieve the Road Safety Strategy goals.  Each goal can be associated with one or more targets.  Measurement against these targets will done to see what progress has been made towards achieving the vision of Erewhon City Council to have, “the safest roads in New Zealand”.

Targets associated with Goal 1 – Improving the safety of pedestrians

| Target 1.1 | Achieve a reduction in the 5 year average number of pedestrian casualties, by 2007 |
| --- | --- |
| Target 1.2 | Achieve an annual reduction in the injury severity of pedestrian casualties |

Targets associated with Goal 2 – Improving the safety of cyclists

| Target 2.1 | Achieve a reduction in the 5 year average number of cycle casualties, by 2007 |
| --- | --- |
| Target 2.2 | Achieve an annual reduction in the injury severity of cyclist casualties |

Targets associated with Goal 3 – Reduction in failure to Give Way or Stop crashes at Intersections

| Target 3.1 | Achieve an annual reduction in the number of failed to Give Way or Stop crashes |
| --- | --- |
| Target 3.2 | Achieve an annual reduction in the number of crashes where drivers had poor observation factors |

Targets associated with Goal 4 – Keeping vehicles on the roadway

| Target 4.1 | Achieve a reduction of 5 percent in the 5 year average number of loss of control crashes, by 2007 |
| --- | --- |

5. Interventions

To achieve the targets that have been set actions have been allocated to various road safety stakeholders.  These actions or interventions fall into five basic areas 1. engineering and design improvements, 2.  regulatory controls, 3. enforcement, 4. education and communication and 5. land use activities.  Each intervention may impact on more than one target, the table below shows the relationship between the targets and the interventions.

The following interventions are scheduled to be completed before the review of this strategy

| Target/s | Intervention | Who is responsible | To be completed by |
| --- | --- | --- | --- |
| 1.1 1.2 | Identify dangerous pedestrian locations and provide engineering countermeasures | Land Transport NZ Council | 2006 |
| 1.1 1.2 | Enforcement of traffic laws at pedestrian crossings | Police | Annually |
| 1.1. 1.2 | Promote pedestrian safety through media campaigns | Council | Annually |
| 2.1 2.2 | Develop and extend cycle way network | Council Transit NZ | Annually |
| 2.1 2.2 | Promote safe cycling through media campaigns | Council | Annually |
| 3.1 3.2 | Audit intersection layouts whole network | Council Transit NZ | 2006 |
| 3.1 3.2 | Identify intersections with significant crash numbers and determine intersection problems, design and implement solutions | Council Transit NZ Land Transport NZ | Annually |
| 4.1 | Check that signs and markings at loss of control crashes meet required standards | Council | 2005 |
| 4.1 | Targeted alcohol enforcement at key sites to reduce numbers of drunk drivers | Police | Annually |
| 4.1 | Promote fatigue awareness through media campaigns | Council Land Transport NZ | Annually |
| 4.1 | Promote drink driving awareness through media campaigns | Council Land Transport NZ | Annually |

6. Monitoring

The performance of this strategy will be evaluated through monitoring progress towards the set targets.  Progress towards the targets will be monitored annually by the Erewhon Road Safety Coordinating Committee

The following table shows the targets and measures. This table will be updated annually by 31 August and reported to the Works and Services committee.

| Target | Source Data | 2003 (Baseline) | 2004 | Target achieved (Reduction over 03) (Yes / No) | 2005 | Target achieved (Reduction over 03/04) (Yes / No) | 2006 | Target achieved ( Reduction over 03/04/05) (Yes / No) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1.1 Achieve a reduction in the 5 year average number of pedestrian casualties, by 2007 | LTNZ RSR Fig 18a | 8.2 |  |  |  |  |  |  |
| 1.2 Achieve an annual reduction in the severity of pedestrian casualties (Fatal and severe injury / all casualties) | LTNZ CAS | 0.15 |  |  |  |  |  |  |
| 2.1 Achieve a reduction in the 5 year average number of cycle casualties, by 2007 | LTNZ RSR Fig 19a | 8.4 |  |  |  |  |  |  |
| 2.2 Achieve an annual reduction in the severity of cyclist casualties (Fatal and severe injury / all casualties) | LTNZ CAS | 0.29 |  |  |  |  |  |  |
| 3.1 Achieve an annual reduction in the number of failed to Give Way or Stop crashes (Urban Roads) | LTNZ RSR Fig 35a | 14.6 |  |  |  |  |  |  |
| 3.2 Achieve an annual reduction in the number of crashes where drivers had poor observation factors | LTNZ RSR Fig 35b | 22 |  |  |  |  |  |  |
| 4.1 Achieve a reduction of 5 percent in the 5 year average number of loss of control crashes, by 2007 (Rural Roads | LTNZ RSR Fig 32a | 13.8 |  |  |  |  |  |  |

7. Review Date

This strategy is current for the period 2004 to 2007.  Review of this strategy should commence in 2006 to be completed in February 2007.

Appendix 1

Erewhon City Council - Road Safety Performance 1999 - 2003

The following tables and graphs show the road safety performance of Erewhon City over the last five years.  This provides a baseline to assess the performance of the Road Safety Strategy.

Crashes

|  | 1999 | 2000 | 2001 | 2002 | 2003 | Total | % |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Fatal crashes | 5 | 0 | 4 | 3 | 5 | 17 | 4% |
| Serious crashes | 17 | 34 | 24 | 19 | 20 | 114 | 29% |
| Minor crashes | 49 | 51 | 58 | 51 | 53 | 262 | 67% |
| Total injury crashes | 71 | 85 | 86 | 73 | 78 | 393 | 100% |
| Non–injury crashes | 205 | 198 | 190 | 195 | 221 | 1009 |  |

Casualties

|  | 1999 | 2000 | 2001 | 2002 | 2003 | Total | % |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Fatal casualties | 5 | 0 | 5 | 3 | 8 | 21 | 3% |
| Serious casualties | 28 | 36 | 30 | 26 | 25 | 145 | 24% |
| Minor casualties | 99 | 84 | 96 | 83 | 78 | 440 | 73% |
| Total casualties | 132 | 120 | 131 | 112 | 111 | 606 | 100% |

INSERT- Pedestrian Casualties Graph (1999-2003) [inc. ALL NZ comparison]

INSERT- Cycle Casualties Graph (1999-2003) [inc. ALL NZ comparison]

INSERT- Failure to Give Way / Stop Crash Factor Graph (1999-2003) [inc. ALL NZ comparison]

INSERT- Poor Observation Crash Factor Graph (1999-2003) [inc. ALL NZ comparison]

INSERT- Loss of Control Crash Graph (1999-2003) [inc. ALL NZ comparison]

NOTE: This appendix should be added to annually to allow comparison of 5-year period data during the life of the Road Safety Strategy.